BankEase

Core Banking Microservices Platform — Project Build Plan

Prepared for: Kotak Tech — Associate III Software Engineering application

# 1. Project Overview

BankEase is a simplified core-banking backend built as a set of independent microservices. It models account management and money-transfer operations — the same domain Kotak's engineering team works in — using the exact stack listed in the job description: Java, Spring Boot, Microservices, REST APIs, Docker, and relational DBMS.

Goal: demonstrate hands-on ability to design, build, containerize, and explain a multi-service backend system, not just a single CRUD app.

# 2. Objectives

- Build at least two independently deployable services that communicate over REST — genuine microservices, not a single monolith.

- Apply a clean layered architecture (Controller → Service → Repository → Entity) inside each service.

- Use Spring Data JPA against a relational database with a properly normalized schema.

- Containerize every service with Docker and orchestrate them with Docker Compose.

- Keep the scope small enough to finish in the available time, but real enough to defend confidently in a technical interview.

# 3. High-Level Architecture

Two core services plus an optional third, each with its own database (database-per-service pattern), communicating synchronously over REST via a shared internal network in Docker Compose.

┌────────────────────┐

│      Client /       │

│   Postman / Swagger  │

└──────────┬───────────┘

│ REST (HTTP/JSON)

┌──────────────┴───────────────┐

▼                               ▼

┌─────────────────────┐         ┌─────────────────────┐

│   Account Service    │◄────────┤ Transaction Service  │

│  (port 8081)         │  REST   │   (port 8082)        │

│  Controller→Service  │  call   │  Controller→Service  │

│  →Repository→Entity  │         │  →Repository→Entity  │

└──────────┬───────────┘         └──────────┬───────────┘

▼                                ▼

┌─────────────────────┐         ┌─────────────────────┐

│  accounts_db (MySQL) │         │ transactions_db      │

│                       │         │ (MySQL)              │

└─────────────────────┘         └─────────────────────┘

(optional) Notification Service — port 8083

Listens for transaction events, logs a message

Transaction Service never touches Account Service's database directly — it calls Account Service's REST API to check/update balances. This is the core principle that makes this genuinely a microservices system rather than one app split into folders.

# 4. Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Java 17 | Core language, matches JD requirement |
| Framework | Spring Boot 3.x | REST APIs, dependency injection, auto-config |
| Persistence | Spring Data JPA + Hibernate | ORM, repository abstraction |
| Database | PostgreSQL | Relational storage, one schema per service |
| Build Tool | Maven | Dependency management, build lifecycle |
| Containerization | Docker + Docker Compose | Package and run services together |
| API Testing | Postman / Swagger (springdoc-openapi) | Manual testing and API documentation |
| Security (stretch) | Spring Security + JWT | Authentication on endpoints |
| Version Control | Git + GitHub | Incremental commit history |
| Inter-service comm. | RestTemplate / WebClient | Synchronous REST calls between services |

# 5. Modules / Services Breakdown

## 5.1 Account Service (port 8081)

- Create account, fetch account by ID, fetch balance, list accounts

- Owns the Account entity and accounts_db database

- Exposes an internal endpoint to debit/credit a balance, called by Transaction Service

## 5.2 Transaction Service (port 8082)

- Deposit, withdraw, fund transfer between two account IDs

- Owns the Transaction entity and transactions_db database

- Calls Account Service over REST to validate and update balances before recording a transaction

## 5.3 Notification Service (port 8083) — stretch goal

- Simple listener/log endpoint hit after every transaction; simulates event-driven notification

- Optional: swap direct REST call for a lightweight message via RabbitMQ/Kafka if time allows

# 6. Layered Architecture (per service)

| Layer | Responsibility |
| --- | --- |
| Controller | Exposes REST endpoints, request/response DTOs, input validation |
| Service | Business logic — e.g. balance checks, transfer rules, orchestration of REST calls to other services |
| Repository | Spring Data JPA interfaces — CRUD against the database, no business logic |
| Entity | JPA-annotated classes mapped to database tables |
| DTO | Request/response shapes exposed to clients, decoupled from entities |
| Exception Handler | @ControllerAdvice — consistent error responses (404, 400, 500) |
| Config | Application properties, RestTemplate/WebClient beans, Swagger config |

# 7. Database Schema

## 7.1 accounts_db — Account table

| Column | Type | Notes |
| --- | --- | --- |
| account_id | BIGINT (PK, auto-increment) | Primary key |
| account_holder_name | VARCHAR(100) | Not null |
| account_type | VARCHAR(20) | SAVINGS / CURRENT |
| balance | DECIMAL(15,2) | Default 0.00 |
| created_at | TIMESTAMP | Default now() |

## 7.2 transactions_db — Transaction table

| Column | Type | Notes |
| --- | --- | --- |
| transaction_id | BIGINT (PK, auto-increment) | Primary key |
| from_account_id | BIGINT | Null for deposits |
| to_account_id | BIGINT | Null for withdrawals |
| amount | DECIMAL(15,2) | Not null, > 0 |
| transaction_type | VARCHAR(20) | DEPOSIT / WITHDRAW / TRANSFER |
| status | VARCHAR(20) | SUCCESS / FAILED |
| timestamp | TIMESTAMP | Default now() |

# 8. Core API Endpoints

| Method | Endpoint | Service | Description |
| --- | --- | --- | --- |
| POST | /accounts | Account | Create a new account |
| GET | /accounts/{id} | Account | Get account details |
| GET | /accounts/{id}/balance | Account | Get current balance |
| PUT | /accounts/{id}/balance | Account | Internal — credit/debit balance |
| GET | /accounts | Account | List all accounts |
| POST | /transactions/deposit | Transaction | Deposit into an account |
| POST | /transactions/withdraw | Transaction | Withdraw from an account |
| POST | /transactions/transfer | Transaction | Transfer between two accounts |
| GET | /transactions/{accountId} | Transaction | Transaction history for an account |

# 9. Repository Structure

bankease/

├── account-service/

│   ├── src/main/java/com/bankease/account/

│   │   ├── controller/AccountController.java

│   │   ├── service/AccountService.java

│   │   ├── repository/AccountRepository.java

│   │   ├── entity/Account.java

│   │   ├── dto/AccountRequest.java, AccountResponse.java

│   │   ├── exception/GlobalExceptionHandler.java

│   │   └── AccountServiceApplication.java

│   ├── src/main/resources/application.yml

│   ├── Dockerfile

│   └── pom.xml

├── transaction-service/

│   ├── src/main/java/com/bankease/transaction/

│   │   ├── controller/ TransactionController.java

│   │   ├── service/ TransactionService.java

│   │   ├── repository/ TransactionRepository.java

│   │   ├── entity/ Transaction.java

│   │   ├── client/ AccountServiceClient.java   (RestTemplate/WebClient)

│   │   ├── dto/ ...

│   │   └── TransactionServiceApplication.java

│   ├── src/main/resources/application.yml

│   ├── Dockerfile

│   └── pom.xml

├── notification-service/        (stretch)

├── docker-compose.yml

├── .gitignore

└── README.md

# 10. Phase-Wise Build Plan

| Phase | Tasks | Est. Time |
| --- | --- | --- |
| Phase 0 — Setup | Install JDK 17, Maven, Docker, MySQL/Docker image; generate skeletons via start.spring.io; set up GitHub repo | 1–2 hrs |
| Phase 1 — Account Service | Entity, repository, service, controller for CRUD + balance endpoints; test with Postman | 3–4 hrs |
| Phase 2 — Transaction Service | Entity, repository, service, controller; deposit/withdraw logic; REST client calling Account Service | 4–5 hrs |
| Phase 3 — Integration | Wire transfer logic across both services; error handling for insufficient balance, invalid account; end-to-end Postman testing | 2–3 hrs |
| Phase 4 — Dockerize | Write Dockerfile per service, docker-compose.yml with MySQL containers, verify full stack runs with one command | 2–3 hrs |
| Phase 5 — Polish | README with architecture diagram, Swagger/OpenAPI docs, exception handling cleanup, sample data, resume bullets | 2 hrs |
| Phase 6 (stretch) | JWT auth, Notification Service, basic unit tests with JUnit/Mockito | Optional |

# 11. Pre-Coding Checklist

Have these ready before writing the first line of code:

- JDK 17 installed and JAVA_HOME set (java -version to confirm)

- Maven installed (mvn -version) or use the wrapper generated by start.spring.io

- Docker Desktop installed and running (docker --version)

- MySQL running locally or planned as a Docker container — decide now, not mid-build

- IDE ready: IntelliJ IDEA (Community is fine) or VS Code with Java extensions

- GitHub repo created with a proper .gitignore (target/, .idea/, *.class)

- Postman installed for manual API testing

- Two Spring Boot project skeletons generated from start.spring.io with dependencies: Spring Web, Spring 		Data JPA, MySQL Driver, Validation, Lombok

- Database names and ports decided in advance (accounts_db:3307, transactions_db:3308, or one MySQL   instance with two schemas)

- Naming convention for endpoints and entities decided so both services stay consistent

# 12. Notes on Positioning for Kotak

Once built, reframe the resume bullets to mirror the JD's own language:

- "Designed and developed a microservices-based backend using Java, Spring Boot, and Spring Data JPA with two independently deployable services communicating over REST."

- "Containerized services using Docker and orchestrated multi-service local deployment with Docker Compose."

- "Implemented layered architecture (Controller–Service–Repository) with centralized exception handling and input validation."

Be ready to explain, in your own words: why two services instead of one, how they communicate, what happens if Account Service is down during a transfer, and why database-per-service was chosen over a shared database. These are the natural follow-up questions in a technical interview.